## Slide 1
UC ANR UCPath Network
May 22, 2019
John Fox, Human Resources
Sally Harmsworth, Business Operations Center

## Slide 2: Agenda
Today’s Agenda
New Go Live Date
Readiness Survey Results
Expanded Change Management and Training Plan
New Time Reporting Deadlines
Position Management

## Slide 3: New Go Live Date
UC ANR and UC Davis now planning to launch UCPath on October 1, with cutover activities happening in September
Notes: John review agenda and meeting logistics

## Slide 4: UCPath Network Readiness Survey
Open April 17 – May 10, 2019
98 UCPath Network members invited to participate
43 responses received
  UCCE County Office (26)
  Research and Extension Center (2)
  Statewide Program or Institute (4)
  Administrative Unit (9)
  Other (2)
Notes: John review agenda and meeting logistics

## Slide 5: UCPath Network: I understand…
Chart: 
| Overall “to-be” environment | Online self-service tools | Time reporting system deadlines | Onboarding/new hire process | Where to get UCPath answers | My role as UCPath Network member
Strongly Agree/Agree | 33 | 33 | 33 | 27 | 35 | 32
Strongly Disagree/Disagree | 10 | 10 | 10 | 16 | 8 | 11
Notes: John review agenda and meeting logistics

## Slide 6: Effectiveness of UCPath communications
Chart: 
| Monthly Network Zoom calls | Small group UCPath readiness Zoom calls | ANR Update email | ANR Report newsletter | FAQs on website | Videos on website
Very Effective/Effective | 38 | 28 | 34 | 26 | 35 | 28
Not effective | 2 | 0 | 6 | 8 | 3 | 4
Not Aware | 3 | 15 | 3 | 9 | 5 | 11
Notes: John review agenda and meeting logistics

## Slide 7: Your biggest concerns (open-ended question)
Change management/training (8 responses)
Inaccurate pay and/or pay delays (6)
Problem resolution/customer service (4)
Integration with downstream systems (2)
Notes: John review agenda and meeting logistics

## Slide 8: Recommendations/Final Comments
More training/more interactive sessions
Deliver orientation/training AFTER go live
Communications have been open and informative
You are doing a great job of keeping people in the loop
Keep up the good work guys and gals!
Notes: John review agenda and meeting logistics

## Slide 9: What are we doing with survey results?

## Slide 10: Expanded change management & training plan
Topic-specific Zoom webinars (repeated and recorded)
Readiness Sessions for UCCEs, RECs and administrative units (small, interactive)
Orientation/training activity for general ANR audience AFTER go live
Notes: John review agenda and meeting logistics

## Slide 11: Focus on key subjects
Shorter TRS approval deadlines: especially critical for supervisors of bi-weekly paid employees
Position Management: new steps for hiring managers and their designees
Staff Recruitment: CATS being replaced by TAM
Changes to Hiring and Onboarding processes: improved tools
Notes: John review agenda and meeting logistics

## Slide 12: TRS approval deadlines
Current State
Deadline to submit timesheet is 5pm on Wednesday
DTA can manually submit late timesheets up to 5pm on Friday
Future State
Deadline to submit timesheet is 2.30pm on Tuesday
DTA will not have time to submit late timesheets
Notes: John review agenda and meeting logistics

## Slide 13: Shorter TRS approval deadlines: bi-weekly paid
Employee must submit timesheet in TRS at end of day on the last day worked in the pay period.
  Example, employee works Monday through Friday, 8 a.m. to 5 p.m., should submit timesheet by 5 p.m., Friday, 05/17/19.
  If employee works on the last Saturday of the bi-weekly pay period, then submit TRS timesheet on Saturday, 05/18/19.
Supervisor must approve the TRS timesheet by 10 a.m. the following Monday, 05/20/19.
Notes: John review agenda and meeting logistics

## Slide 14: Shorter TRS approval deadlines: monthly paid
Example, for monthly pay period ending 5/31/19
  Employee must submit Monthly TRS timesheet for May (5/01/19 to 5/31/19) by 5pm on 06/05/19.
  Supervisor must approve the TRS timesheet by 5pm, 06/10/19.
Leave use for monthly-paid employees will post one month in arrears on UC earnings statement.
Notes: John review agenda and meeting logistics

## Slide 15: Position Management
New approval workflow to start a staff recruitment
  Replacing Staff Position Request form (SPR)
Beginning July 1, 2019
Zoom training sessions:
  June 18th at 2:00 p.m. and June 19th at 10:00 a.m.
  Same information repeated; to be recorded and available on web
HR “office hours” for user support in July
Notes: John review agenda and meeting logistics

## Slide 16: Upcoming UCPath Network meetings
June 26
July 24
August 28
September 25
October 23
Notes: John review agenda and meeting logistics

## Slide 17: Questions about UC Path? Email ucpath@ucanr.edu or visit ucpath.ucanr.edu